## Slide 1
CAPSTONE PROJECT
L2 — Agentic SDLC
Submission Template · Option 4
Option 4 · AI Case Study
Open Choice — self-defined problem: AI-accelerated data engineering SDLC / STLC
Name: Shamirna Antony Date: 07 Sep 2026
Perficient Global AI First Academy

## Slide 2
My Project Overview
OPTION 4 — AI Case Study
Case study & domain
Open Choice. Multi-ERP accounts-payable consolidation on Snowflake — onboarding a 4th ERP (Infor Baan IV) into a governed medallion pipeline.
Problem · AI solution · outcomes
Delivery rules live across 6 documents. Five RAG-grounded agents turn a prose request into cited user stories, compile-verified SQL, 28 executable tests and triaged defects — behind a human approval gate.
Measured outcomes
7/7 injected defects caught · 5/5 governance controls upheld · 163/163 citations resolve · 28/28 tests compile · 9.1 min agent time, $0.63 est.
EVIDENCE — measured on-account
Tests proven capable of failing
7 defect classes injected into a sandbox copy of the conformed layer. 7/7 caught, every one by the expected taxonomy category.
Governance enforced, not assumed
A source the PRD blocks pending a DPA was refused by both the requirements and build agents. Zero stories, zero code, zero rows.
Traceability
Every artifact records the governing chunks it relied on. 163/163 cited ids resolve — a deterministic check, not an opinion.
Left column is the Option 4 submission; right column summarises the evidence behind it.

## Slide 3
My AI Approach
Goal — one sentence: the repeatable outcome you wanted AI to deliver
Turn a prose data requirement into a governed, tested, incrementally-refreshing Snowflake pipeline in one session — every artifact traceable to the clause that authorised it.
1
1 · Ground
6 governing docs → chunked → Cortex Search index. Built with Cortex Code + snow CLI.
2
2 · Specify
Requirements agent → cited user stories. Refuses work the docs prohibit.
3
3 · Build
Scaffold agent → conformance SQL, EXPLAIN-verified. Human approval gate.
4
4 · Verify
Test agent → 28 assertions. 7 defects injected to prove they fail.
5
5 · Operate
Triage agent, run log, dashboard. n8n gate + Snowflake Task DAG.
All five steps are Snowflake stored procedures, so either orchestrator calls the same code.

## Slide 4
Before → After
BEFORE — The Manual Way
Read 6 governing documents, then hand-write per-source mappings, tests and test data
PRD records ~6 analyst-days per quarter of manual consolidation (est. baseline — not measured in this build)
Silent failures: a UNION instead of UNION ALL dropped 4% of rows; defaulting unmapped payment terms understated DPO by 11 days
Missed rules surface in production, not in review
AFTER — The AI-Assisted Way
20 agent runs → 17 cited stories, 3 staging models, 28 tests, 1 synthetic batch, 7 triaged defects
2 refinement rounds: retrieval recall 5 → 17 chunks; corpus defects fixed after the judge flagged them
First pass: 3/3 models and 28/28 tests compiled with no manual edits
9.1 min total agent time, $0.63 est. — measured from METRICS.AGENT_RUN_LOG
Screenshot to paste: Streamlit dashboard → Evidence tab (METRICS.V_EVAL_SUMMARY).

## Slide 5
AI Impact Scorecard
Metric | Before AI | After AI | Impact
Conformance SQL per source | ~2–3 hrs each (est.) | 25 s each (measured) | 3/3 compiled first pass
Data quality suite authoring | ~1 day (est.) | 54 s (measured) | 28/28 compiled, 27/27 pass
Suite proven able to fail | Rarely done at all | 7 defect classes injected | 7/7 caught by expected category
Requirement → governed backlog | Days, document-dependent | 34 s per requirement | 17 stories, 163/163 citations valid
Out-of-scope work prevented | Caught late, if at all | Refused before any code | 5/5 governance controls upheld
AI-side figures are measured from the run log (20 runs, 9.1 min, $0.63 est.). Baselines marked (est.) are consultant estimates — this build had no human control arm, so no % time-saved is claimed. The defensible gain is verifiability: 7/7 injected defects caught and every artifact traceable to its governing clause.

## Slide 6
Reusability & Scale
R
What is reusable?
The whole accelerator: 18 ordered deploy scripts, 5 agent procedures, the RAG layer, the mutation + labelled-triage eval harness, 2 n8n workflows, a dbt project.
A
Who can adopt it?
Any Snowflake + dbt team. Swap the 6 governing documents and repoint the bronze tables — agents read the target contract from metadata, not from prompts.
P
What did you package?
README with ordered deploy steps, docs/CAPSTONE.md write-up, a deployed Streamlit dashboard, and an n8n README stating the SQL API prerequisites.
S
Org-scale potential
A repeatable pattern for every source-onboarding engagement, and an injected-defect harness that gives a QA lead objective evidence a generated suite actually works.

## Slide 7
What AI Got Right & What It Got Wrong
What AI got RIGHT
Grounded generation was genuinely accurate: 3/3 staging models and 28/28 tests compiled first pass, honouring the first-hyphen cost-centre rule and the ban on defaulting unmapped payment terms
Refused prohibited work: quoted the PRD clause blocking a source pending a DPA and wrote zero stories for it
What AI got WRONG
Invented an approval-status mapping when retrieval missed the mapping table — would have written NULL into a NOT NULL contract column. Cause: one broad retrieval query, not the model
Overconfident triage: 0.93 stated confidence against 0.86 category and 0.71 severity accuracy; escalated HIGH to CRITICAL twice
What I corrected manually
Rewrote retrieval as one targeted query per fact (5 → 17 chunks) and defined the triage categories explicitly (71% → 86%)
The judge's flagged 'hallucinations' were mostly defects in the documents I wrote — BR-006 demanded a column no contract had. I fixed the corpus, not the agent

## Slide 8
Evidence & Artifacts
Links & attachments — the proof behind every claim
• Repo & branch — all code
dbt_capstone @ capstone_L2
• Write-up / design doc
docs/CAPSTONE.md
• Prompt log / agent transcript
METRICS.AGENT_RUN_LOG · sql/05
• Dashboard source (screenshots above)
app/streamlit_app.py
Your Validator
Option 4 → Practice / Capability Lead · full prompt, citations and cost per run are queryable in METRICS.AGENT_RUN_LOG
Name: ____________________ Role: ____________________ Email: ____________________

## Slide 9
The Rubric — 5 Topics
Each topic scored 0–30. Demonstrate at least 3. Clear at 70 / 150.
Competency topic | What earns top marks (25–30) | Max
Spec-Driven Development | Spec discipline governs agent behaviour and hand-offs, not just a single file. | 30
AI-Powered Development | Advanced Claude Code / Copilot (agent modes, CLI, skills) delivering working software. | 30
LLM Evaluation & Interpretability | Objective evaluation (LLM-as-judge, scored comparisons); data-grounded decisions. | 30
Agent Design, Orchestration & Ops | Multi-agent / multi-step orchestration with failure handling, recovery, observability. | 30
AI Tool Integration & Extensibility | Extended agents via MCP servers, hooks, or custom skills/tools — secure and reusable. | 30
Distinction 25–30
Proficient 18–24
Developing 10–17
Emerging 0–9

## Slide 10
My Self-Rating
Score each topic you demonstrated (0–30). Leave blank if not used (min 3 required).
1. Spec-Driven Development
26 / 30
2. AI-Powered Development
24 / 30
3. LLM Evaluation & Interpretability
28 / 30
4. Agent Design, Orchestration & Ops
25 / 30
5. AI Tool Integration & Extensibility
not demo'd
My total: 103 / 150 Clear = 70+ (I demonstrated 4 of 5 topics)

## Slide 11
Reflection & Key Takeaway
Complete these sentences
"Before this program, I thought AI was a faster way to write code — useful for boilerplate, risky for anything a client depends on."
"Now I know it is only as correct as the documentation you ground it in — and that the real engineering is building the checks that prove it."
My biggest learning
The judge flagged 5 invented values in my backlog. Four were contradictions in the governing documents I had written myself. Evaluate the corpus, not just the model.
Confidence using AI at work
Before: __ /10 After: __ /10
One tip for the next cohort
Make the AI prove its tests can fail. A generated test that only ever passes tells you nothing.
Thank you — Perficient Global AI First Academy

## Slide 12
Rubric Validation
Validator use only
1. Spec-Driven Development
____ / 30
2. AI-Powered Development
____ / 30
3. LLM Evaluation & Interpretability
____ / 30
4. Agent Design, Orchestration & Ops
____ / 30
5. AI Tool Integration & Extensibility
____ / 30
Validated total: ____ / 150 Clear = 70+
☐ Yes, Agree — certify
☐ No, Do not certify
Validator signature: __________________ Date: ________
Certification is issued only on "Yes, Agree". A score ≥ 70 is a recommendation, not automatic certification.